## Slide 1: SCRUM Review Sprint 2
Team Yellow

## Slide 2: übersicht
SCRUM Review Sprint 2
Sprint goal
Burndown chart
Demo
  Applikation
  Technik
Kundenfeedback

## Slide 3: Sprint Goal
SCRUM Review Sprint 2

## Slide 4: Sprint Goal
SCRUM Review Sprint 2
Sprint Effort planned (Points): 40
Sprint effort actual (hours): 41
Team Speed (Points/hour): 0.98
ID | Story Name | Description | Priority (absolute) | Effort Plan Original
16 | Task 12 | Adapt UML diagram according to code | 995 | 4
17 | Task 13 | Introduce state pattern | 994 | 20
2 | Patient search | Allow to search for patients | 993 | 12
3 | Meeting patient history | Show meeting history of patient | 992 | 16
15 | Improve look & feel of UI (customer feedback) | Improve usability & menu | 991 | 6

## Slide 5: Release BurnDown Chart
SCRUM Review Sprint 2
Chart: 
| 0.0 | 1.0 | 2.0 | 3.0
Backlog Total (PT, manual) | 0 | 52 | 92 | 92
Backlog Remaining (PT) | 0 | 0 | 0 | 0
Sprint Implemented (PT, manual) | 0 | 52 | 40 | 0
Guideline | 92 | 61.3333 | 30.6667 | 0

## Slide 6: Demo
SCRUM Review Sprint 2
Applikation
  Personensuche
  Patientenübersicht
  Meeting States (bereits präsentiert)
Technik
  State Pattern (bereits präsentiert)

## Slide 7: Kundenfeedback
SCRUM Review Sprint 2
Technik
Applikation