## Slide 1: SCRUM Review Sprint 1
Team Yellow

## Slide 2: übersicht
SCRUM Review Sprint 1
Sprint goal
Burndown chart
Demo
  Applikation
  Technik
Kundenfeedback

## Slide 3: Sprint Goal
SCRUM Review Sprint 1
?

## Slide 4: Sprint Goal
SCRUM Review Sprint 1
ID | Story Name | Description | Effort (planned)
1 | Patient overview - base data | Base data like address, city, phone | 16
4 | Create meeting notes | Form for new meeting notes instance | 16
11 | Session Handling, DB, Navigation, Layout | Navigation between views, base layout | 16
8 | Create prescription | Create a new prescription for a patient | 4
Sprint Effort planned (Points): 52
Sprint effort actual (hours): 53
Team Speed (Points/hour): 0.9

## Slide 5: Release BurnDown Chart
SCRUM Review Sprint 1
Chart: 
| 0.0 | 1.0 | 2.0 | 3.0
Backlog Total (PT, manual) | 48 | 52 | 52 | 52
Backlog Remaining (PT) | 48 | 0 | 0 | 0
Sprint Implemented (PT, manual) | 0 | 52 | 0 | 0
Guideline | 52 | 34.6667 | 17.3333 | 0

## Slide 6: Demo
SCRUM Review Sprint 1
Applikation
  Personenübersicht
  Meeting anzeigen
  Medikament verschreiben
Technik
  Persistence Layer

## Slide 7: Kundenfeedback
SCRUM Review Sprint 1
Technik
  Okay
Applikation
  Look & Feel könnte etwas besser sein